# Enterprise AI Knowledge Assistant (RAG-Based Intelligent Document Platform)

## Objective

Build a production-ready AI application allowing users to upload PDFs, Word, Excel and PowerPoint files, ask questions, generate summaries, extract structured information and visualize insights. Planned duration: 16 weeks at 6–8 hours/day.

## Technology Stack

Python

FastAPI

Streamlit

LangChain

OpenAI-compatible LLM

FAISS/Chroma

SQLite/PostgreSQL

OCR (Tesseract/EasyOCR)

PyMuPDF

python-docx

openpyxl

python-pptx

Git/GitHub

Power BI

Docker

## 16-Week Roadmap

Week 1: Python, Git, project planning.

Week 2: FastAPI and Streamlit.

Week 3: PDF/DOCX/PPTX/XLSX parsing.

Week 4: OCR for scanned documents.

Week 5: Cleaning, chunking, metadata.

Week 6: Embeddings and vector DB.

Week 7: RAG pipeline.

Week 8: Prompt engineering and evaluation.

Week 9: Multi-document search with citations.

Week 10: Information extraction (dates, names, invoice fields).

Week 11: Authentication and project organization.

Week 12: Power BI dashboards.

Week 13: Testing and optimization.

Week 14: Cloud deployment.

Week 15: Documentation and README.

Week 16: Demo video, portfolio, resume updates.

## Daily Schedule

2 hours theory

3 hours coding

1 hour testing/debugging

1 hour documentation and Git commits

30-60 minutes reading AI papers/blogs

## Final Deliverables

Working deployed application

GitHub repository

API documentation

User manual

Architecture diagram

Testing report

Portfolio video

## Success Criteria

The application should support document upload, semantic search, question answering with citations, summarization, structured extraction, analytics dashboard, and cloud deployment.

## Career Goal

Use this project as a flagship portfolio to pursue AI Engineer, ML Engineer, NLP Engineer, Data Scientist, Applied AI Consultant, and freelance AI projects targeting ₹50,000+ per month.